# ANNEX A

# TERMS OF REFERENCE

# 1. Background and purpose

UNHCR Ethiopia seeks a duly licensed telecommunications service provider to provide beneficiary-owned SIM cards and twelve months of meaningful mobile connectivity services for an indicative planning volume of 300,000 refugees across 43 identified locations. A principal objective is enabling beneficiaries to obtain and retain personally registered mobile numbers that may support OTP verification for Fayda and access to essential services, subject to lawful registration processes.

The 300,000 figure is an estimate for tender comparison and does not represent a guaranteed minimum order. Participation by individual refugees is voluntary, with appropriate accessible information and a genuine opportunity to decline.

# 2. Contract scope and duration

- Service contract with phased delivery and activation, targeted within the first month and completed no later than two (2) months after contract commencement, subject to an agreed feasible rollout plan. Each successfully activated beneficiary SIM shall receive twelve (12) months of funded connectivity from its individual activation date, including where the service period extends beyond the initial rollout or the first anniversary of contract commencement. The contract shall provide for completion of these obligations.

- Supply, lawful registration/eKYC, distribution, issuance and successful activation of SIMs in beneficiaries’ own names. The provider shall handle unsuccessful registrations and replacement SIMs under the agreed contract terms without duplicate billing.

- Provide a clearly specified, bidder-proposed monthly data/voice/SMS and meaningful connectivity solution per activated beneficiary for twelve (12) months from activation. No fixed minimum bundle is prescribed; disclose allowances, zero-rated services, innovations, validity, fair-use restrictions, renewal, and out-of-bundle protections.

- Providers may submit offers for nationwide service or one or more geographical service areas where they have existing active coverage. UNHCR reserves the right to make one or multiple geographical awards. Offers must identify exact locations served and disclose coverage limitations and evidence.

- Provide customer assistance, complaints procedures, language/accessibility measures, technical support, outages management, performance reporting and continuity arrangements.

- Offer transparent preferential pricing and continuity options after UNHCR-financed support ends; ownership of the SIM remains with the beneficiary.

# 3. Mandatory eligibility and prerequisites

- Valid Ethiopian telecom authorization and legal capacity to deliver proposed services; required supplier declarations and UNHCR terms.

- Present a lawful, realistic registration approach for refugees without Fayda ID, including reliance on any exceptional authorization where approved. NIDP/RRS exceptional arrangements are under coordination and are not yet confirmed; mobilization and beneficiary registration are conditional on the requisite written regulatory authorization. No provider shall be required to act unlawfully.

- Capacity to deliver a phased, realistic rollout, preferably within one month and no later than two months of commencement, in the service areas offered, including remote and security-constrained locations.

- Acceptance of UNHCR data protection agreement and implementation of privacy, security, restricted sharing, confidentiality and incident reporting measures before beneficiary data are processed.

- Beneficiary ownership and voluntary, inclusive/non-discriminatory access, with safe alternatives and support for people with documentation barriers or disabilities.

- Completed location-specific coverage evidence for every listed location, identifying covered and non-covered sites. A nationwide bid is not mandatory; geographical coverage and any partial award shall be assessed only for the service areas offered.

# 4. Work packages and technical requirements

## 4.1 Mobilization and rollout

Inception meeting; confirm necessary governmental permissions before registration; provide staffing, logistics and phased weekly location-level rollout schedule for completion within two months (target: one month), communications and inclusion plan, risk register and escalation contacts.

## 4.2 SIM delivery and verification

Distribute through a traceable beneficiary-centric process. Evidence must distinguish SIM supplied, issued, registered, activated and first successfully used; reconcile rejected, withdrawn, replaced and duplicate registrations without unnecessary disclosure of beneficiary data.

## 4.3 Connectivity package

The provider shall quantify and describe its competitive meaningful connectivity offer: monthly data (GB), local/on-net/off-net voice minutes, SMS, available technology, validity, auto-renewal, rollover/expiry, throttling, fair-use rules, zero rating, safeguards against unexpected charges, affordability and inclusive/innovative features. No fixed minimum monthly bundle is prescribed. Include optional preferential tariffs and practical post-funded continuity arrangements.

## 4.4 Geographic coverage

All 43 listed sites shall be included in the coverage response; bidders shall mark available coverage YES/NO per site and identify the site(s) included in their offer, available technology, limitations and supporting evidence. Evaluation shall distinguish confirmed existing coverage for offered locations from assessed service reliability and geographical reach. UNHCR may award distinct geographical areas to one or more providers.

## 4.5 Beneficiary protection and support

Voluntary opt-in/opt-out, plain-language notices, accessible onboarding, complaint channels, non-coercive participation, documented mechanisms for special needs and reasonable consideration of sensitive identity data.

## 4.6 Information security and data protection

Purpose limitation, minimization, secure transfer and storage, role-based access, lawful grounds for registration, subcontractor controls, retention/deletion, breach notification and UNHCR approval of data transfers; only aggregate/anonymized routine reporting except where expressly lawful and authorized.

## 4.7 Service management and continuity

Bidders shall offer committed support hours and languages, registration-failure escalation, replacement SIMs managed by the provider, outage response, monthly verified activation/service reconciliation, service-availability measurement, and continuity arrangements after each beneficiary’s funded period.

5. Indicative deliverables and acceptance

| Deliverable | Proposed timing | Acceptance evidence |
| --- | --- | --- |
| Inception/governance | Within 5 working days | Minutes, responsible focal points |
| Rollout/registration and privacy plan | Within 10 working days | Written UNHCR approval; permissions confirmed |
| SIM issuance, registration and activation | Target: 1 month; maximum: 2 months (phased) | Reconciled location-level activation report |
| Connectivity service | 12 months from each verified SIM activation | Accepted services, monthly KPI and invoice reconciliation |
| Operational reports | Monthly, within 10 working days after month-end | Aggregate performance, exceptions and remedy actions |
| Analytical progress report | Quarterly | Coverage, usage, inclusion, outcomes and mitigation |
| Final handover/transition report | Within 30 working days after final funded service ends | Final reconciliation and continuation options |

# 6. Service-level indicators

Bidders shall propose measurable service-level targets and definitions for rollout completion, successful activation, active subscription, location-level availability, service interruptions, complaints and resolution, replacement turnaround, aggregate usage, accessibility and service continuity. UNHCR will assess offered targets and agree enforceable performance measures and remedies in the resulting contract; no unsupported mandatory numerical KPI floors are prescribed.

# 7. Payment, ordering and contract administration

300,000 beneficiaries is an indicative, non-guaranteed tender comparison quantity. UNHCR shall order and pay only for approved, eligible SIMs successfully registered and activated and verified connectivity actually delivered, against accepted supporting records. Each beneficiary receives twelve months of funded service from individual activation; invoicing shall reconcile location-level activations, service months, withdrawals, outages and adjustments. Provider-managed replacements shall not create a second billable beneficiary unless separately authorized. No minimum volume, unconditional payment or advance payment is implied. For uniform comparison, indicative national totals are calculated using the common planning quantity, while geographical award quantities will be confirmed before contracting.

# 8. Location schedule / required provider response

The 43 locations below are as provided by the requesting team. Their indicative populations/allocation will be confirmed prior to award and implementation in consultation with RRS and operational units. Bidders shall indicate network coverage and geographical areas offered in the accompanying Annex B coverage matrix. Source coordinates are provisional (including potential duplicate entries) and shall be validated before final site deployment.

| # | Region | Woreda | Location | Coordinates |
| --- | --- | --- | --- | --- |
| 1 | Afar | Barahle | Barahle | 13.842041, 40.018927 |
| 2 | Afar | Aysaita | Aysaita | 11.594845, 41.448798 |
| 3 | Afar | Dubti | Serdo | N/A |
| 4 | Amhara | Dabat | Alemwach | 12.989754, 37.764217 |
| 5 | Amhara | Metema | Awlala | 12.633840, 36.711653 |
| 6 | Amhara | Metema | Metema | 12.951406, 36.157850 |
| 7 | Amhara | Metema | Aftit | 12.792810, 36.347590 |
| 8 | Amhara | Metema | Kumer | 12.852049, 36.259558 |
| 9 | Benishangul-Gumuz | Homosha | Tsore | 10.237040, 34.613570 |
| 10 | Benishangul-Gumuz | Bambasi | Bambasi | 9.778600, 34.779410 |
| 11 | Benishangul-Gumuz | Kurmuk | Kurmuk | 10.556461, 34.283014 |
| 12 | Benishangul-Gumuz | Sherkole | Sherkole | 10.370000, 34.620000 |
| 13 | Benishangul-Gumuz | Homosha | Ura | 10.151788, 34.695148 |
| 14 | Gambella | Itang | Nguenyiel | 8.317769, 34.319913 |
| 15 | Gambella | Itang | Tierkidi | 8.279096, 34.281393 |
| 16 | Gambella | Gambela Zuria | Jewi | 8.151990, 34.703520 |
| 17 | Gambella | Itang | Kule | 8.284540, 34.256066 |
| 18 | Gambella | Gog | Pinyudo | 7.648250, 34.268080 |
| 19 | Gambella | Dima | Okugo | 6.493370, 35.133460 |
| 20 | Gambella | Gog | Pinyudo 2 | 7.679180, 34.247290 |
| 21 | Gambella | Itang | Akula | 8.412670, 34.228020 |
| 22 | Gambella | Gog | Pochalla | 7.648250, 34.268080 |
| 23 | Gambella | Makuey | Luakdong | 8.354846, 33.437760 |
| 24 | Gambella | Makuey | Tormorok | 8.325452, 33.275300 |
| 25 | Gambella | Wantawo | Muon | 8.325450, 33.275300 |
| 26 | Gambella | Akobo | Metar | 8.354840, 33.437760 |
| 27 | Somali | Dolo Odo | Hilaweyn | 4.364811, 41.859596 |
| 28 | Somali | Dolo Odo | Buramino | 4.302881, 41.912173 |
| 29 | Somali | Bokolmayo | Melkadida | 4.520960, 41.721130 |
| 30 | Somali | Bokolmayo | Kobe | 4.478657, 41.741215 |
| 31 | Somali | Bokolmayo | Bokolmanyo | 4.540100, 41.540700 |
| 32 | Somali | Bokh | Mirqaan | 7.765313, 46.528200 |
| 33 | Somali | Danod | Hegaalle | 7.793587, 46.076545 |
| 34 | Somali | Kebribeyah | Kebribeyah | 9.100280, 43.175100 |
| 35 | Somali | Aw-bare | Sheder | 9.700000, 43.130000 |
| 36 | Somali | Aw-bare | Aw-barre | 9.780000, 43.219000 |
| 37 | Tigray | Mekele | Mekelle | 13.479170, 39.453330 |
| 38 | South Ethiopia Region | Nyangatom | South Omo (Kangaten) | 5.170000, 35.930000 |
| 39 | South Ethiopia Region | Nyangatom | Aypa | 5.191100, 36.123200 |
| 40 | Oromia | Dillo | Dilo | 4.256240, 37.698400 |
| 41 | Oromia | Dire | Magado | 3.900000, 38.220000 |
| 42 | Oromia | Moyale | Moyale | 3.527000, 39.056000 |
| 43 | Addis Ababa | Addis Ababa (Different Woredas) | Urban Refugees | 5.170000, 35.930000 |

# 9. Decisions required before release

Items requiring named colleague confirmation before issuance or contract finalization:

- Hailu / RRS / NIDP: confirm exceptional authorization and workable SIM registration procedures for refugees without Fayda IDs before actual registration.

- Enku / requesting team: confirm proposed one-month target and two-month maximum phased rollout.

- Requesting team / RRS: confirm planning distribution and correct location coordinates; final site-level allocation before award.

- Enku: geographical bids and possible multiple awards accepted; confirm how final geographic allocations will be approved before award.

- Enku: no prescribed monthly package floor; bidder-proposed meaningful connectivity offers to be competitively evaluated.

- Enku / Hailu: confirm payments only for eligible successfully activated SIMs and accepted services; twelve months from each activation.

- Evaluation committee / requesting team: approve 60/40 weighting, 42/60 threshold and proposed coverage scoring methodology before solicitation.

- Parveen / Protection: confirm safeguarding measures and UNHCR Data Protection Agreement execution before beneficiary data processing.

- Ekta / Programme: confirm funding, budget code and estimated procurement value for approval routing.

- Supply / requesting unit: confirm comparable financial evaluation methodology for nationwide and geographical bids and resulting contracting arrangements.